Bottom-Up Estimation

Estimate hours/cost for each task and sum

Parking App Project 7 months

160 working hours per month at 100%, 7 Month project

| Role | Allocation | Estimation of hours |
| --- | --- | --- |
| Project Manager | 50% | 560 hours 40/hour=560*$40=$22,400 |
| Developer 1 | 100% | 1,120hrs @ $40 = $44.800 |
| Developer 2 | 100% | 1,120hrs @ $40 = $44.800 |
| Developer 3 | 100% | 1,120hrs @ $40 = $44.800 |
| Developer 4 | 100% | 1,120hrs @ $40 = $44,800 |
| Quality Assurance | 50% | 560hrs @ $40 = $22,400 |
| UX Designer: | 50% | 560hrs @ $40 = $22,400 |
| DevOps: | 50% | 560hrs @ $40 = $22,400 |
| Business Analyst | 25% | 280hrs @ $40 = $11,200 |
| Subject Matter Expert | 25% | 280hrs @ $40 = $11,200 |

Total labor Hours: 7,280 hours

Cloud Hosting: $400/month * 7 months = $2,800

Licenses & Tools: $3,500

Total Before Contingency: $291,200 + $2,800 + $3,500  = $297,500

Contingency (10%): $297,500 x 10% = $29,750

Grand Total: $297,500 + $29,750 = $327,250